## Slide 1
Enterprise AI Agent Programme
Delivery Roadmap: MVP to Central Control Tower
6 Phases - 5 Months - Built on Amazon Web Services (AWS)
Powered by Amazon Bedrock, Transcribe, QuickSight & Step Functions

## Slide 2
Programme Roadmap - 5 Month Timeline
Phase / Workstream
M1
M2
M3
M4
M5
Phase 1 - Administrative AI Agent (MVP)
M1
Phase 2 - Action Tracking Agent
M2
Phase 3 - Governance & Forum Agent
M2-M3
Phase 4 - Reporting & Analytics Agent
M3-M4
Phase 5 - Enterprise Knowledge Agent
M4
Phase 6 - Central Control Tower (Orchestration)
M4-M5
M1: MVP live
M3: Governance insights
M4: Knowledge Q&A
M5: Control Tower
Diamonds = key milestones. Bars span planned delivery months per phase.

## Slide 3
Phase Detail & AWS Service Mapping
Phase & Timeline
Objective
Core AWS Services
Phase 1 - Administrative AI Agent (MVP)
(M1)
Automate meeting admin: transcripts to minutes, actions, owners, due dates
Amazon Transcribe
Amazon Bedrock
Amazon S3
DynamoDB
AWS Lambda
Phase 2 - Action Tracking Agent
(M2)
Monitor, remind, escalate and report on open / overdue actions
Amazon EventBridge
Amazon SES / SNS
DynamoDB
AWS Lambda
Phase 3 - Governance & Forum Agent
(M2-M3)
Read SteerCo / CIO / Cyber / Risk / Audit outputs; detect themes & risks
Amazon Bedrock
Bedrock Knowledge Bases
Amazon S3
AWS Lambda
Phase 4 - Reporting & Analytics Agent
(M3-M4)
Consolidate reports, measure delivery, build CIO packs & trend analysis
Amazon QuickSight
AWS Glue
Amazon Athena
Amazon S3
Phase 5 - Enterprise Knowledge Agent
(M4)
Searchable organisational memory; natural-language Q&A over all outputs
Bedrock Knowledge Bases
OpenSearch Serverless
Amazon Bedrock (RAG)
Phase 6 - Central Control Tower (Orchestration)
(M4-M5)
Connect all agents through a central platform - the "spine"
Amazon Bedrock Agents
AWS Step Functions
API Gateway
Amazon Cognito
Cross-cutting from M1: Security & IAM, Cost governance, Data privacy, CI/CD, Human-in-the-loop review.